SLIDE 1 of 10

SEMESTER 5 PROJECT PROPOSAL

# Football-Connect

A global, multi-role web platform connecting players, academies, agents, and coaches — free to join, secure by design, built in four languages.

Student — Olufemi Emmanuel Olugbodi    Dept — Computer Software Engineering    Supervisor — Mr Umar Shehu Abdulwahab

SLIDE 2 of 10   ·   AGENDA

# What we'll cover

The problem — why talent goes unseen

Structural gaps in grassroots recruitment

The solution — what's already built

Five roles, one secure platform

What's next — the proposed phase

Matching, mobile, streaming, trust, revenue

How we'll execute it

Stack, phases, and why this order

SLIDE 3 of 10   ·   02 · PROBLEM STATEMENT

# Talent doesn't travel — opportunity doesn't reach it

Fragmented pipeline

No formal route from player to academy, agent, or club

Administrative burden

Recruitment run on spreadsheets and WhatsApp

No player self-promotion

No credible place to put a CV, video, achievements

No agent verification

Families can't confirm who they're really dealing with

Inefficient coaching job market

Vacancies rarely reach beyond who's already known

Communication silos

Conversations scattered, unmoderated, unrecorded

Language barriers

English-only tools exclude the deepest talent pools

Trust & safety gaps

Minors connected to adults, with no moderation model

SLIDE 4 of 10   ·   03 · PROPOSED SOLUTION — ALREADY BUILT

# One platform, five roles, no gatekeeping

Free, instant onboarding

Player, Academy, Agent, and Coach accounts register and are active immediately — no approval queue.

Open messaging

Any user can message any other user directly through a built-in, moderated inbox.

Live training in the feed

Any user can host a scheduled online training session with a join link — feed-native, no separate app.

Job board

Academies post coaching vacancies; coaches apply directly, applications tracked.

Admin moderation

Suspend, restore, or remove any account — with safeguards against locking out the last admin.

Security & 4 languages

Nonce-based CSP, rate limiting, bcrypt — in English, French, Portuguese, and Arabic (RTL).

SLIDE 5 of 10   ·   03 · PROPOSED SOLUTION — NEXT PHASE

# From networking platform to talent pipeline

AI-assisted player–club matching

Ranked shortlists instead of manual search

Verified trial & scouting workflow

Formal request → accept/decline → outcome

Native mobile app + push notifications

Mobile-first, where the users actually are

Live streaming of training & trials

Remote scouting, no travel required

Performance analytics dashboard

Coach ratings become a visible progress record

Verification badges

A visible trust signal for agents & academies

Subscription tier for pros

Sustains the platform — players stay free, always

Spanish & Swahili added

Same i18n architecture, wider reach

SLIDE 6 of 10   ·   06 · TECHNOLOGY STACK

# Built on Laravel — extended, not replaced

| Layer | Current | Next Phase Addition |
| --- | --- | --- |
| Backend | Laravel 11 (PHP 8.2), MySQL 8 | — |
| Frontend | Blade, Bootstrap 5.3 (RTL build), Vite 6 | — |
| Security | CSP nonces, rate limiting, bcrypt, CSRF | — |
| Matching & analytics | — | Python, FastAPI, scikit-learn |
| Mobile | — | React Native (Android + iOS) |
| Notifications | — | Firebase Cloud Messaging |
| Streaming | — | YouTube Live API |
| Payments | — | Paystack / Flutterwave |

SLIDE 7 of 10   ·   09 · EXECUTION PLAN

# Seven phases, 18 weeks

Matching ships first — it extends data the platform already has. Mobile depends on those stable endpoints. Testing stands alone, so every feature is verified together, not just in isolation.

| Phase | Focus | Detail | Duration |
| --- | --- | --- | --- |
| 01 | Design | API specs on existing schema | 2 wks |
| 02 | Matching + trials | FastAPI service, Laravel tables | 3 wks |
| 03 | Mobile app | React Native, existing API | 4 wks |
| 04 | Analytics | Ratings model + charts | 2 wks |
| 05 | Live, badges, billing | YouTube Live, Paystack | 3 wks |
| 06 | Testing | PHPUnit + cross-role UAT | 2 wks |
| 07 | Deploy | Launch + new languages | 2 wks |

SLIDE 8 of 10   ·   08 · EXPECTED OUTCOMES

# What changes when this ships

| 5 ROLES SERVED ON ONE LOGIN | 4→6 LANGUAGES, INCL. ARABIC RTL |
| --- | --- |

Wider, fairer discovery

Merit and profile quality replace luck and proximity

Faster, accountable recruitment

Matching + structured trials replace spreadsheets

Real trust and safety

Verification badges and auditable moderation

A platform that pays for itself

Pro subscriptions fund it — players stay free, permanently

SLIDE 9 of 10   ·   10 · CONCLUSION

# The foundation is built. This phase makes it work harder.

Football-Connect already gives every part of the football ecosystem a free, secure, multilingual place to find each other. The next phase adds precision — matching, verification, mobile reach, and a sustainable model — without touching the foundation that already works.

[ Free for players, always ]    [ Security-first ]    [ Built for underserved markets ]

SLIDE 10 of 10   ·   THANK YOU

# Questions?

Olufemi Emmanuel Olugbodi    Lincoln College of Science Management and Technology    Supervisor — Mr Umar Shehu Abdulwahab